Day 1 Project Setup Report: DermaFace AI

Project flow, team roles, first handoffs, and immediate next steps

| Project | DermaFace AI |
| --- | --- |
| Report | Day 1 Project Setup and Workflow |
| Prepared for | DermaFace project team |
| Date | July 9, 2026 |

Executive summary DermaFace AI is being organized as a modular machine-learning pipeline. The first critical path is data readiness: approved raw sources, provenance, a valid manifest, and train/eval/test/demo split files. Once that handoff exists, training, metrics, inference, explainability, and the Streamlit app can connect cleanly.

# Project Objective

DermaFace AI is an educational skin-condition screening prototype. The final deliverable is a Streamlit app that allows a user to upload a facial skin image and receive:

Predicted condition: acne, rosacea, redness, or clear.

Severity estimate, only if the team can define it defensibly.

Confidence score and class probabilities.

Grad-CAM or localization-style visual explanation.

Clear disclaimer that this is not diagnosis or medical advice.

The project flow is designed as a modular pipeline:

raw datasets -> processed manifest -> train/eval/test/demo splits -> dataloaders -> model training -> saved checkpoint -> inference output -> Streamlit app -> final report/demo

The key operating rule is that every person or pair produces an output that the next person or pair can directly use.

# Repository And Folder Structure

The project repository is organized around a standard machine-learning workflow:

DermaFace/ ??? app/ Streamlit application code ??? assets/ Demo screenshots and EDA/report assets ??? data/ Raw, processed, external, and QA data folders ??? docs/ Project planning, strategy, and reporting documents ??? notebooks/ Role-based notebooks by person or pair ??? src/dermaface/ Reusable Python modules for data, training, inference, explainability ??? models/ Local model checkpoints and training runs ??? README.md Main project instructions

| Folder | Expectation |
| --- | --- |
| data/raw/ | Original downloaded datasets. These files are not committed to Git. |
| data/processed/ | Cleaned, model-ready data. The key file is data/processed/manifest.csv. |
| data/processed/manifests/ | Split-specific manifests: train_manifest.csv, eval_manifest.csv, test_manifest.csv, demo_manifest.csv. |
| data/external/ | Label maps, severity maps, and provenance records. |
| notebooks/ | Each person or pair has a folder. Final outputs must be written to shared pipeline folders. |
| src/dermaface/ | Reusable Python package for data loading, training, metrics, inference, and Grad-CAM. |
| app/ | Streamlit UI that consumes the inference output. |

# Current Day 1 Setup Status

The project structure has been prepared for role-based modular work. Completed setup items:

Team roles expanded to seven contributors.

Paired responsibilities defined for Rolando and Temirlan.

Data workflow documented.

Dataset/source documentation created.

Notebook folders created by person or pair.

Canonical output naming established.

Streamlit UI workflow planned.

Pipeline sequence defined from dataset ingestion to final app.

Important status note No datasets have been downloaded yet. Dataset acquisition should happen only after license/access checks are completed.

# Team Roles And Expectations

| Role | Person / pair | Main expectation | Primary handoff |
| --- | --- | --- | --- |
| Product Lead | Hessam | Owns scope, coordination, disclaimer, issue board, and demo narrative. | Product spec, disclaimer, tracker, demo agenda |
| Data Lead + QA | Aparna + Rolando | Acquire approved datasets, build manifest, validate quality, document provenance. | Manifest files, QA report, provenance, label map |
| ML Research + Evaluation | Iva + Temirlan | Define backbone, severity decision, metrics, fairness outputs, and toy tests. | Severity decision, metrics functions, evaluation contract |
| MLOps + Inference Contract | Varsha + Temirlan | Train baseline model, save checkpoint, validate prediction output shape. | Checkpoint, training metrics, inference contract |
| UI/UX | Ali | Build Streamlit flow with disclaimer, upload, consent, placeholder mode, and results layout. | Working Streamlit app shell and screenshots |
| Explainability Integration | Varsha + Ali + Temirlan | Connect inference and Grad-CAM/localization display once a model exists. | Grad-CAM overlay path and evidence examples |
| Report Interpretation | Hessam + Iva | Frame results responsibly, document limitations, and prepare final report story. | Model card, report sections, demo script |

## Hessam - Product Lead

Hessam owns scope, coordination, documentation flow, and demo readiness.

Finalize project scope and confirm the classes: acne, rosacea, redness, clear.

Confirm disclaimer language and ethical framing.

Create GitHub issues and assign owners.

Track whether outputs from each pair are feeding the next pipeline stage.

Primary handoffs: product spec, disclaimer, issue board, and demo agenda.

## Aparna + Rolando - Data Acquisition, Manifest, And QA

This pair should start first because every later technical task depends on the data structure. Aparna owns data ingestion and dataset decisions. Rolando owns data QA, provenance checks, and validation.

Review approved data sources: Google SCIN, Fitzpatrick17k, SKINCON, ACNE04 if license is acceptable, and DDI mainly for fairness/evaluation if access is approved.

Confirm license/access rules before downloading.

Create provenance notes.

Map source labels to acne, rosacea, redness, and clear.

Build the first manifest.csv and identify missing labels, broken paths, duplicate images, and unusable images.

Primary handoffs: PROVENANCE.md, label_map.csv, manifest.csv, split manifests, and data_quality_report.csv.

## Iva + Temirlan - Severity, Metrics, And Evaluation Contract

This pair should begin in parallel with data work. Their full evaluation work depends on the first data summary, but metric design and toy tests can start immediately.

Decide whether severity is feasible and defensible for v1.

Define severity labels: mild, moderate, severe, and n/a.

Define metrics: accuracy, macro-F1, per-class precision/recall, confusion matrix, and fairness by skin type.

Prepare toy tests for metrics functions.

Primary handoffs: severity decision, severity_map.csv, metrics functions, tests, and evaluation contract.

## Varsha + Temirlan - Training, Checkpointing, And Inference Contract

This pair starts after Aparna and Rolando produce a usable small manifest slice. Varsha owns the training loop and model infrastructure. Temirlan validates output shape, metrics, and inference readiness.

Confirm dataloaders can return image batches.

Train a small test model on a tiny slice.

Save a checkpoint.

Confirm output format: logits, probabilities, predicted class, and confidence.

Ensure the checkpoint can be loaded by inference code.

Primary handoffs: dermaface_best.pt, training metrics, training runs, and inference.Prediction output.

## Ali - Streamlit UI/UX Implementation

Ali can start interface work early using placeholder mode before the real model is ready.

Review the UI/UX agent brief.

Implement or refine the Streamlit layout.

Support placeholder mode when no model checkpoint exists.

Prepare UI states for no upload, consent pending, invalid image, no-face warning, low-confidence prediction, real prediction, and Grad-CAM failure.

Display the disclaimer clearly.

Primary handoffs: Streamlit app shell and UI screenshots for report/demo.

## Varsha + Ali + Temirlan - Inference And Grad-CAM Evidence

This integration workstream begins after the first checkpoint exists.

Load the trained checkpoint.

Run prediction from an uploaded image.

Return a standardized prediction object.

Generate Grad-CAM overlay where possible.

Collect correct examples, failure examples, and misleading heatmaps.

Use IoU only if masks, boxes, or defensible proxy regions exist.

## Hessam + Iva - Interpretation And Final Report Framing

This pair becomes more active once first evaluation results exist.

Interpret model performance responsibly.

Avoid overclaiming medical usefulness.

Explain bias and dataset limitations.

Summarize results in product/report language.

Prepare final demo narrative.

# Recommended Work Sequence

| Start order | Owner | First to-do | Output used by next stage |
| --- | --- | --- | --- |
| 1 | Aparna + Rolando | Confirm license/access, build first valid manifest, produce QA report. | Varsha uses manifests for dataloaders; Iva uses distributions for metrics. |
| Parallel | Iva + Temirlan | Define severity method, metrics, fairness outputs, and toy tests. | Aparna applies severity map; Varsha logs metrics during training. |
| Parallel | Ali | Implement Streamlit placeholder flow and disclaimer/upload/consent states. | Varsha plugs real inference into the same interface. |
| After manifest | Varsha + Temirlan | Load data slice, overfit tiny batch, save checkpoint, validate inference output. | Ali consumes Prediction output; Iva reviews evaluation results. |
| After checkpoint | Varsha + Ali + Temirlan | Generate Grad-CAM overlay and collect examples/failures. | App, final report, and demo evidence. |
| After first eval | Hessam + Iva | Interpret results, write limitations, prepare final narrative. | Final submission and presentation. |

## Start First: Aparna + Rolando

They are the critical path. Without the dataset manifest, no real training, evaluation, or inference can happen.

Review dataset access and licenses.

Decide which sources can be used for this class project.

Download or prepare only approved data.

Create provenance notes.

Build the first small manifest.csv.

Generate the first QA report.

Expected first output: data/processed/manifest.csv data/processed/qa/data_quality_report.csv

## Start In Parallel: Iva + Temirlan

Review labels available from the selected datasets.

Decide whether severity is defensible.

Define metrics and fairness outputs.

Build toy tests for metrics.

Expected first output: docs/severity-decision.md data/external/severity_map.csv metrics test cases

## Start In Parallel: Ali

Implement upload and consent flow.

Show disclaimer.

Display placeholder results.

Prepare layout for confidence, probabilities, severity, and Grad-CAM.

Expected first output: working Streamlit placeholder app

## Starts After First Manifest: Varsha + Temirlan

Load train/eval manifest.

Confirm dataloader batches.

Train tiny model slice.

Save checkpoint.

Confirm inference output shape.

Expected first output: models/dermaface_best.pt valid inference.Prediction output

# Day 1 Priority Checklist

Hessam: scope and disclaimer draft ready.

Aparna + Rolando: dataset access plan, provenance template, first manifest design.

Iva + Temirlan: severity decision path and metric definitions started.

Ali: Streamlit placeholder flow started.

Varsha: training code reviewed and ready to connect once data slice exists.

Main Day 1 dependency The first concrete project artifact should be a small but valid manifest. It unlocks training, metrics, inference, and demo integration.

# Appendix: Canonical Data Outputs

| Output | Canonical path | Owner |
| --- | --- | --- |
| Combined manifest | data/processed/manifest.csv | Aparna + Rolando |
| Training manifest | data/processed/manifests/train_manifest.csv | Aparna + Rolando |
| Evaluation manifest | data/processed/manifests/eval_manifest.csv | Aparna + Rolando |
| Final test manifest | data/processed/manifests/test_manifest.csv | Aparna + Rolando |
| Demo manifest | data/processed/manifests/demo_manifest.csv | Aparna + Rolando, reviewed by Ali/Hessam |
| Data QA report | data/processed/qa/data_quality_report.csv | Rolando + Aparna |
| Label map | data/external/label_map.csv | Aparna, reviewed by Iva |
| Severity map | data/external/severity_map.csv | Iva + Temirlan, applied by Aparna |
| Provenance record | data/external/PROVENANCE.md | Aparna + Rolando |